## Slide 2: Project Description
The project is to build a website that allows for user to search for hotels that meet their needs. This project includes an account system, a search system, as well as a way to link users to the hotels they wish to book. These features and more allows users to search for hotels in any city in the world so they can find a cheap hotel to stay at after a long drive or flight as well as save them time and money.

## Slide 3: Project Backlog
Provide a scaffolding for the application by setting up frontend and backend frameworks, then connecting them.
Layout page structure
  A Login/Registration Page
  An account Editing page is the user is logged in
  A Homepage
Integrate a Hotel Listings API with the following features but not limited to…
  Hotel Info
  Rating System
  Price
  Redirection to booking site
  Check in and Check out time

## Slide 4: Technologies
The project will be built using a modern SERN stack as it caters to the experiences of our developers.
SQL database for storing user info
Express.js for routing, HTTP middleware, security, API management
React for developing a dynamic and interactive frontend
Node for gluing the backend together

## Slide 5: Sprint 1 User Stories
I need to be able to see the homepage and navigate to other pages by typing their addresses into the search bar. This proves that basic routing and page creation with react has been implemented.
I need to be able to access the user database with SQL queries. This proves that the database is set up and ready to be integrated into the application backend.
I need to be able to make test API calls using functionality exposed to the backend. This proves that the API has been selected and is ready to be integrated into the backend

## Slide 6: Work Assignments
Name | Responsibility
Ethan | Front-End (React)
Ed | Front-End (React)
James | Back-End (Express Routing)
Nick | Back-End (Glue Code)
Kyler | Back-End (DB Integration)
Paing | Back-End (API Integration)